## Slide 1: Software Requirements Management
Lecturer: Ngo Huy Bien
Software Engineering Department
Faculty of Information Technology
University of Science
Ho Chi Minh City, Vietnam
nhbien@fit.hcmus.edu.vn

## Slide 2: Objectives
To manage software requirements.

## Slide 3: Contents

## Slide 4: References

## Slide 5: Requirements Management
Requirements management includes all activities that maintain the integrity, accuracy, and currency of requirements agreements throughout the project.
The core activities of requirements management:
  version control,
  change control,
  requirements status tracking, and
  requirements tracing.

## Slide 6: Managing Requirements On Agile Projects
Use an agile project management tool to track the status of an iteration and the stories allocated to it.

## Slide 7: Why Manage Requirements?
Keeping all project stakeholders informed about the current state of the requirements throughout the development process.
It lets you know where you’re headed, how the trip is going, and when you’ve arrived at your destination.

## Slide 8: Change Happens
Evaluate change request (Impact analysis)
Make change decision
Implement the change
Verify the change

## Slide 9: Impact Analysis Procedure
Understand the possible implications of making the change. A requirement change often produces a large ripple effect, leading to modifications in other requirements, architectures, designs, code, and tests. Changes can lead to conflicts with other requirements or can compromise quality attributes, such as performance or security.
Identify all the requirements, files, models, and documents that might have to be modified if the team incorporates the requested change.
Identify the tasks required to implement the change, and estimate the effort needed to complete those tasks.

## Slide 10: Tools
Confluence
  Confluence is your remote-friendly team workspace where knowledge and collaboration meet.
  https://www.atlassian.com/software/confluence

## Slide 11: Further Reading

## Slide 12: Thank You & See You Again